GLOBAL ICT ELECTRICITY DEMAND

PROGRAMME PLAN

16-Week Research → Models → Tool → Publishable Outputs

With Windsurf AI Build Guide

Version 2.0 — Updated & Windsurf-Ready

February 2026

# Review Summary: What Changed in v2.0

This version addresses gaps, sharpens specificity, adds Windsurf AI build guidance, and converts the plan from a consulting narrative into an actionable engineering specification.

## Key Improvements

Critical Fixes & Additions • Added explicit tech stack specification (Python, DuckDB, Streamlit, GitHub) • Added Windsurf AI build guide with model recommendation (Claude Sonnet 4.6) • Added data source table with actual URLs, update frequencies, and license types • Added explicit formulas / pseudocode for every model module • Added testing strategy (unit, integration, validation) with acceptance thresholds • Added file/folder structure for the codebase • Added Windsurf Cascade prompting strategy per phase • Fixed: Sections 2–6 lacked concrete data sources (now specified) • Fixed: Tool architecture was vague (now has explicit component diagram) • Fixed: No definition of ‘done’ for model validation (now has numeric thresholds) • Fixed: Week-by-week plan lacked task-level granularity (now has Jira-ready stories) • Fixed: No mention of deployment/hosting (now specified)

# 0. Windsurf AI Build Guide

## 0.1 Recommended Model

Model Recommendation: Claude Sonnet 4.6 Use Claude Sonnet 4.6 as your primary Cascade model in Windsurf. Why Sonnet 4.6 over other options: • Best balance of intelligence, speed, and credit cost for this project type • Superior at long-context understanding (critical for multi-file data pipelines) • Excellent at Python, SQL, and data engineering code generation • Strong at understanding domain-specific requirements (energy modelling, statistics) • More cost-effective than Opus 4.6 for iterative development work • Significantly better reasoning than SWE-1.5 for novel analytical code When to switch to Claude Opus 4.6: • Complex architecture decisions or refactoring across 10+ files • Designing the Monte Carlo / uncertainty engine from scratch • Debugging subtle statistical or numerical issues When SWE-1.5 is useful: • Routine refactoring, renaming, boilerplate generation • Fast iteration on UI styling (Streamlit layout tweaks)

## 0.2 Project Setup in Windsurf

Follow this sequence to initialise the project correctly in Windsurf before writing any code:

- Create a new folder: ict-electricity-demand/

- Open it in Windsurf (File → Open Folder)

- Create an AGENTS.md file in the project root (see below)

- Create a .windsurfrules file for project-level rules

- Set Claude Sonnet 4.6 as your Cascade model in the model picker

- Enable Plan Mode for complex multi-file tasks

- Enable Turbo Mode for terminal auto-execution during pipeline builds

## 0.3 AGENTS.md File (Paste Into Project Root)

This file tells Windsurf’s Cascade agent about your project context, coding standards, and domain knowledge. Create it as AGENTS.md in the project root:

AGENTS.md — Contents # ICT Electricity Demand Model ## Project Context This is a Python-based analytical model + Streamlit decision-support tool that estimates and forecasts ICT-driven electricity demand globally by geography, segment, and product. It includes emissions and cost overlays with explicit uncertainty quantification. ## Tech Stack - Python 3.11+ with uv for package management - DuckDB for local analytical database (no Postgres/cloud DB needed) - Streamlit for the decision-support UI - Pandas + NumPy for data manipulation - SciPy for Monte Carlo / statistical distributions - Plotly for interactive charts - pytest for testing - GitHub for version control ## Architecture Rules - All model logic lives in src/models/ as pure functions (no Streamlit imports) - All data ingestion lives in src/data/ with one loader per source - All scenarios defined as YAML configs in configs/scenarios/ - All assumptions stored in configs/assumptions/ as versioned YAML - DuckDB is the single source of truth for gold tables - Streamlit app in app/ imports from src/ only - Every model function must accept and return typed dataframes - Every output cell must carry a confidence_tier (1/2/3) and uncertainty_band ## Coding Standards - Type hints on all functions - Docstrings with parameter descriptions - No magic numbers — all constants in configs/ - Tests mirror src/ structure in tests/ - Use logging, not print() ## Domain Knowledge - PUE = Power Usage Effectiveness (total facility energy / IT equipment energy) - Stock-flow model: installed_base(t) = installed_base(t-1) + shipments(t) - retirements(t) - Tier 1 = high-confidence geographies (US, Germany, UK, France, Japan) - Tier 2 = proxy-scaled from Tier 1 anchors - Tier 3 = heavily proxy-based, wide uncertainty bands

## 0.4 Windsurf Cascade Prompting Strategy by Phase

Use these prompt patterns in Cascade to get optimal results at each project phase. Always use Plan Mode for multi-file tasks.

| Phase | Cascade Prompt Pattern | Tips |
| --- | --- | --- |
| Phase 0 Week 1 | "Set up the project skeleton following AGENTS.md. Create all directories, pyproject.toml with uv, empty __init__.py files, and a basic Streamlit hello-world app." | Use Plan Mode. Let Cascade scaffold everything in one go. Review before accepting. |
| Phase 1 Weeks 2–4 | "Create a data loader for [SOURCE]. It should download/read the raw file, clean it, and write a gold table to DuckDB at data/gold/[table_name]. Include schema validation and a coverage heatmap function." | One loader per prompt. Test each immediately. Use @file to reference AGENTS.md for context. |
| Phase 2 Weeks 5–7 | "Implement the [devices/DC/networks] model module in src/models/. Follow the stock-flow formula in AGENTS.md. It must read from DuckDB gold tables, accept scenario params as a dict, and return a typed DataFrame with columns: [geo, segment, product, year, kwh_estimate, confidence_tier, uncertainty_low, uncertainty_high]." | Be very specific about input/output schemas. Use @codebase to give Cascade full context of existing modules. |
| Phase 3 Weeks 8–11 | "Add Monte Carlo uncertainty to the DC model. Use scipy.stats distributions for PUE, utilisation, and AI growth rate. Run 1000 iterations and compute P10/P50/P90 bands. Store results in DuckDB." | Break Monte Carlo into: (1) distribution setup, (2) simulation loop, (3) aggregation. Three separate prompts work better than one giant one. |
| Phase 4 Weeks 12–14 | "Build the Streamlit scenario manager page. It should: load scenario YAML configs, let users toggle parameters with sliders, run the model engine, and display results with Plotly charts showing uncertainty bands. Include an export-to-CSV button." | Build one Streamlit page per prompt. Use Browser Preview to iterate visually. Reference existing model modules with @file. |
| Phase 5 Weeks 15–16 | "Create the repeat-run workflow: a CLI script that ingests fresh data, reruns all scenarios, generates a diff report comparing to the previous baseline, and exports release notes as markdown." | This is a good candidate for Turbo Mode with terminal auto-execution to test the full pipeline end-to-end. |

## 0.5 Key Windsurf Features to Leverage

- Memories & Rules: Cascade will auto-learn your project patterns. Supplement with .windsurfrules for persistent coding standards.

- @codebase: Use this in prompts when building model modules that need to understand the full project structure.

- @file: Reference specific files (e.g., @configs/assumptions/dc_assumptions.yaml) when building dependent code.

- Plan Mode: Always enable for multi-file architectural changes (new modules, refactoring).

- Browser Previews: Use for rapid Streamlit UI iteration. Cascade keeps the preview server running.

- Skills: Create a custom Windsurf Skill for your repeat-run workflow so it can be triggered with a single command.

- DeepWiki: Use to quickly understand any open-source dependency or reference codebase.

# 1. Purpose and Outcomes

## 1.1 What We Are Building

A repeatable, defensible model and decision-support tool that estimates and forecasts ICT-driven electricity demand by geography, segment, and product—with overlays for emissions and cost, and explicit uncertainty and confidence scoring at the cell level.

## 1.2 What Leaders Will Be Able to Do

- Identify electricity demand hotspots and drivers across devices, networks, and data centres

- Test levers: efficiency gains, device lifespans, utilisation rates, architecture choices, workload placement

- Understand implications under different grid mix and electricity price futures

- Communicate findings with a confidence and uncertainty lens (not false precision)

- Refresh and rerun the analysis via automated pipelines and versioned assumptions

## 1.3 End-of-Week-16 Deliverables

| Deliverable | Description |
| --- | --- |
| Decision-support tool v1 | Streamlit app with model engine, scenario manager, confidence lens, CSV/chart export, and refresh workflow |
| Insights report + exec deck | Baseline/forecast kWh, emissions, cost; hotspots; drivers; levers; scenario narratives |
| Technical appendix | Method documentation, assumptions register, data catalogue, validation evidence, limitations and ‘what would change our view’ |
| Data products v1 | Curated DuckDB gold tables, run outputs, metadata and lineage |
| Repeat-run playbook | CLI workflow: refresh → QA → rerun → compare → publish release notes |

# 2. Scope

## 2.1 Primary Outputs

- Use-phase electricity consumption (kWh / TWh) as the primary metric

- Emissions overlay: grid emission factors applied to electricity outputs

- Cost overlay: retail/wholesale price scenarios applied to electricity outputs

## 2.2 Segmentation

- Devices: household, workplace, public-space sub-segments

- Networks: mobile (2G–5G), fixed broadband, core/backbone

- Data centres: traditional enterprise, colocation, hyperscale, edge—with explicit AI-driven demand scenarios and PUE trajectories

## 2.3 Geography Tiering

| Tier | Geographies | Data Approach |
| --- | --- | --- |
| Tier 1 | US, Germany (anchor), UK, France, Japan | Direct data collection; full model calibration; Monte Carlo P10/P50/P90 |
| Tier 2 | China, India, South Korea, Canada, Australia, Brazil, Nordics | Proxy-scaled from Tier 1 anchors with explicit adjustment factors; wider uncertainty bands |
| Tier 3 | Rest of world (regional aggregates) | Heavily proxy-based; clearly flagged confidence tier 3; widest uncertainty bands |

## 2.4 Explicit Exclusions

- Embodied energy / manufacturing lifecycle (out of scope)

- Cryptocurrency mining (excluded unless client requests)

- Consumer electronics beyond ICT (TVs, appliances)

- Proprietary operator-level data requiring NDAs not yet secured

# 3. Technology Stack

The stack is chosen to be lightweight, reproducible, and buildable entirely within Windsurf AI using Cascade.

| Layer | Technology | Rationale |
| --- | --- | --- |
| Language | Python 3.11+ | Best ecosystem for data/analytics; Windsurf Cascade excels at Python generation |
| Package management | uv | Fast, modern Python package manager; replaces pip + venv |
| Database | DuckDB | Embedded analytical DB; no server needed; fast columnar queries on local files; SQL interface |
| Data processing | Pandas + NumPy | Standard analytical libraries; wide Windsurf model training coverage |
| Statistics | SciPy | Monte Carlo distributions, sensitivity analysis, statistical testing |
| Visualisation | Plotly | Interactive charts in Streamlit; uncertainty band rendering; export-ready |
| UI/App | Streamlit | Rapid prototyping; scenario sliders, filters, interactive tables; deployable |
| Config/Assumptions | YAML | Human-readable, version-controllable, diffable assumption and scenario definitions |
| Testing | pytest | Standard Python testing; parameterised tests for model validation |
| Version control | Git + GitHub | Code, configs, assumptions all versioned; release tags for each model run |
| Deployment (v1) | Streamlit Community Cloud or Docker | Free hosting for internal demos; Docker for on-prem/client deployment |

## 3.1 Project File Structure

This is the target structure Windsurf Cascade should scaffold in Phase 0:

ict-electricity-demand/ ├─ AGENTS.md # Windsurf context file ├─ .windsurfrules # Persistent coding rules ├─ pyproject.toml # uv project config ├─ README.md ├─ configs/ │ ├─ assumptions/ # Versioned YAML assumption sets │ │ ├─ devices.yaml │ │ ├─ networks.yaml │ │ ├─ datacentres.yaml │ │ └─ grid_emissions.yaml │ ├─ scenarios/ # Named scenario configs │ │ ├─ ai_low.yaml │ │ ├─ ai_base.yaml │ │ ├─ ai_high.yaml │ │ └─ sovereignty_push.yaml │ └─ geo_tiers.yaml # Geography tiering config ├─ data/ │ ├─ raw/ # Downloaded source files │ ├─ staging/ # Cleaned intermediates │ └─ gold/ # DuckDB database files ├─ src/ │ ├─ __init__.py │ ├─ data/ # Data loaders (one per source) │ │ ├─ loader_iea.py │ │ ├─ loader_itu.py │ │ ├─ loader_trade.py │ │ └─ gold_writer.py # DuckDB gold table writer │ ├─ models/ # Model modules (pure functions) │ │ ├─ devices.py │ │ ├─ networks.py │ │ ├─ datacentres.py │ │ ├─ carbon.py │ │ ├─ cost.py │ │ └─ uncertainty.py # Monte Carlo engine │ ├─ scenarios/ # Scenario loading & application │ └─ validation/ # Plausibility checks & triangulation ├─ app/ # Streamlit UI │ ├─ Home.py │ └─ pages/ │ ├─ 1_Explorer.py │ ├─ 2_Scenarios.py │ ├─ 3_Confidence.py │ └─ 4_Export.py ├─ tests/ # Mirrors src/ structure ├─ scripts/ # CLI utilities │ ├─ run_pipeline.py # End-to-end refresh + rerun │ └─ generate_release_notes.py └─ docs/ # Technical appendix, method docs

# 4. Model Approach

The model is modular: each segment has an independent calculation engine that reads from gold tables and writes standardised output schemas. Modules can be developed, tested, and improved independently.

## 4.1 Model Layers and Formulas

### Devices Module

Stock-flow inventory model with usage profiles and power-state weighting:

Pseudocode: Devices installed_base(t) = installed_base(t-1) + shipments(t) - retirements(t) retirements(t) = installed_base(t - avg_lifespan) annual_kwh(geo, product, t) = installed_base(geo, product, t) × hours_per_year(state) × power_draw_watts(product, state) / 1000 summed across power states: [active, idle, sleep, off] Inputs: shipment data, avg lifespan, usage profiles, power draw by state Outputs: kWh by geo × product × year with confidence_tier

### Networks Module

Equipment inventory approach scaled from regulator data and traffic proxies:

Pseudocode: Networks equipment_count(geo, type, t) = subscribers(geo, t) × equipment_per_sub(type) OR base_stations(geo, t) from regulator data (where available) annual_kwh(geo, type, t) = equipment_count(geo, type, t) × power_per_unit(type, t) [declining with efficiency improvements] × utilisation_factor(t) [increasing with traffic growth] Inputs: subscriber counts, base station counts, traffic volumes, equipment specs Outputs: kWh by geo × network_type × year with confidence_tier

### Data Centres Module

Capacity-based approach with explicit AI workload separation and PUE trajectories:

Pseudocode: Data Centres it_power(geo, dc_type, t) = installed_capacity_MW(geo, dc_type, t) × utilisation_rate(dc_type, t) total_power(geo, dc_type, t) = it_power(geo, dc_type, t) × PUE(dc_type, t) annual_kwh(geo, dc_type, t) = total_power × 8760 AI workload overlay: ai_kwh(geo, t) = ai_compute_demand(t) × kwh_per_compute_unit(t) where ai_compute_demand follows scenario-driven growth curves Placement module applies shares: hyperscale / sovereign / colo / on-prem / edge Each placement type has distinct PUE and utilisation trajectories Inputs: capacity data, server shipments, PUE benchmarks, AI growth scenarios Outputs: kWh by geo × dc_type × placement × year with P10/P50/P90 bands

### Carbon and Cost Overlays

Pseudocode: Carbon & Cost emissions(geo, segment, t) = kwh(geo, segment, t) × grid_ef(geo, t) [kgCO2e] cost(geo, segment, t) = kwh(geo, segment, t) × price(geo, t) [€ / $] Grid EF follows country-specific trajectories (IEA scenarios) Prices follow retail/wholesale scenario curves

# 5. Handling Structural Uncertainty: AI/DC Growth and Sovereignty

## 5.1 AI/DC as Scenario Envelopes + Monte Carlo

We will not publish a single deterministic forecast for AI/DC demand. Instead, we implement a layered uncertainty approach:

- Named scenarios: AI Low / AI Base / AI High / AI Stress (extreme)

- Parameter distributions: Tier 1 drivers (PUE improvement rate, utilisation, AI compute growth) modelled as probability distributions (triangular or log-normal as appropriate)

- Monte Carlo simulation: 1,000+ iterations for Tier 1 DC outputs producing P10 / P50 / P90 bands

- Variance attribution: tornado chart showing which parameters drive the spread

- Signpost tracking: explicit list of real-world signals that would shift between scenarios

## 5.2 Sovereignty / Repatriation as a First-Class Module

Workload placement mix is modelled as a driver of electricity outcomes, not just a footnote:

| Placement Type | Typical PUE (2024) | PUE Target (2030) | Utilisation Range |
| --- | --- | --- | --- |
| Hyperscale cloud | 1.10–1.20 | 1.05–1.12 | 50–70% |
| Sovereign cloud | 1.20–1.40 | 1.15–1.25 | 30–55% |
| Colocation | 1.30–1.50 | 1.20–1.35 | 30–60% |
| On-premises | 1.50–2.00 | 1.40–1.70 | 15–40% |
| Edge | 1.40–1.80 | 1.25–1.50 | 20–50% |

Scenarios shift placement shares over time: ‘sovereignty push’, ‘repatriation wave’, ‘grid-constrained displacement’. The tool shows DC electricity by placement type and a ‘repatriation impact delta’ vs baseline.

# 6. Data Strategy and Governance

## 6.1 Concrete Data Sources

Every data input must be traceable. The following table specifies the minimum data acquisition plan:

| Category | Source | Update Freq. | License | Coverage |
| --- | --- | --- | --- | --- |
| Device shipments | IDC / Gartner / Canalys (if licensed); Statista as fallback; UN Comtrade HS codes | Quarterly | Paid / Free | Global; product-level |
| Device usage | Eurostat ICT surveys; national stats offices; ENERGY STAR test data | Annual | Free | Europe strong; US patchy |
| Network infra | ITU statistics; GSMA Intelligence; national regulators (BNetzA, Ofcom, FCC) | Annual | Free / Paid | Tier 1 strong |
| DC capacity | DC Byte / Uptime Institute; IEA Data Centres report; company disclosures (MSFT, GOOG, AMZN, META) | Annual | Mixed | Hyperscale good; on-prem sparse |
| PUE benchmarks | Uptime Institute survey; Google/Meta sustainability reports; EU CoC for DC | Annual | Free | Hyperscale strong |
| Grid emissions | IEA Emission Factors; Ember; national grid operators | Annual | Free / Paid | Global coverage |
| Electricity prices | IEA Energy Prices; Eurostat; EIA (US); Bloomberg NEF scenario curves | Annual/Qtr | Mixed | Tier 1 strong |
| AI compute | Epoch AI training compute dataset; Semi Analysis; company capex disclosures | Irregular | Free / Paid | Directional only |

## 6.2 Germany Calibration Strategy

Germany serves as the calibration anchor because it has the richest public data density for ICT electricity modelling (Borderstep, BNetzA, Destatis). The strategy is:

- Build and validate all model modules against Germany data first

- Implement plausibility checks and alternative calculation cross-checks (following the Germany reference study pattern)

- Identify which data patterns are replicable in other Tier 1 countries

- Define explicit proxy rules for gaps (documented in the proxy rulebook)

## 6.3 Governance Artefacts

- Data catalogue: source, license, coverage, mapping, limitations, update schedule

- Assumptions register: parameter baseline, range/distribution, rationale, owner, change log

- Proxy rulebook: transparent scaling logic, mapping rules, and confidence impacts

- Release audit trail: what changed since last run and why

# 7. Uncertainty, Confidence, and Defensibility

## 7.1 Confidence Scoring

Every output cell (geography × segment × product × year) receives a composite confidence score driven by:

| Factor | Tier 1 (High) | Tier 2 (Medium) | Tier 3 (Low) |
| --- | --- | --- | --- |
| Source quality | Official statistics / regulator data | Industry reports / surveys | Estimates / expert judgment |
| Coverage | >80% of segment covered | 40–80% covered | <40% or pure proxy |
| Triangulation | 3+ independent sources agree within 15% | 2 sources agree within 25% | Single source or >25% divergence |
| Sensitivity | Output stable (±10%) under parameter variation | Moderate sensitivity (±10–30%) | High sensitivity (>30% swing) |

## 7.2 Validation Thresholds (Definition of ‘Good Enough’)

These are the numeric acceptance thresholds for model validation:

- Germany calibration: model output must be within ±15% of published total ICT electricity estimates

- Cross-check agreement: alternative calculation methods must agree within ±20% for Tier 1 outputs

- Plausibility: no country can exceed 25% of total electricity consumption attributed to ICT (flag for review if triggered)

- Monte Carlo stability: P50 must converge within ±2% across 3 independent simulation runs

- Time-series: year-on-year changes must be explainable (no unexplained jumps > 15%)

## 7.3 Defensibility Artefacts (Must Ship)

- Proxy rulebook with confidence impact annotations

- Validation evidence pack: triangulation results, plausibility checks, reconciliation tests

- Limitations register and ‘what would change our view’ data gap list

- Sensitivity tornado charts for top 10 parameters

# 8. Decision-Support Tool Plan

## 8.1 Tool Capabilities (v1)

- Interactive exploration of electricity / emissions / cost by geography × segment × product × year

- Scenario manager: toggle AI scenarios, DC build-out, network rollout, sovereignty constraints, grid transitions, price curves

- Confidence lens: colour-coded tiers with drill-down to underlying data quality

- Uncertainty bands: P10/P50/P90 visualisation on all Tier 1 DC outputs

- Export: CSV tables, Plotly charts as PNG, machine-readable scenario configs

- Refresh workflow: ingest new data → rerun models → compare to previous baseline → publish release notes

## 8.2 Architecture Components

Component Diagram ┌───────────────────┐ ┌─────────────────┐ ┌────────────────┐ │ DATA LAYER │ │ MODEL LAYER │ │ APP LAYER │ │ │ │ │ │ │ │ Raw files │─▶│ Device model │─▶│ Streamlit UI │ │ Data loaders │ │ Network model │ │ - Explorer │ │ DuckDB gold │ │ DC model │ │ - Scenarios │ │ Metadata/lineage │ │ Carbon/cost │ │ - Confidence │ │ │ │ Monte Carlo │ │ - Export │ └───────────────────┘ │ Scenarios │ └────────────────┘ └─────────────────┘ ┌───────────────────────────────────────────────────────┐ │ GOVERNANCE LAYER │ │ Git + GitHub ¦ YAML configs ¦ Assumptions register │ │ Release tags ¦ Diff reports ¦ Audit trail │ └───────────────────────────────────────────────────────┘

## 8.3 Engineering Delivery Principle

Build UI-first thin slice early (Week 3) with Germany + DC module + one AI scenario + one sovereignty scenario. Then swap in improved model modules underneath stable schemas. The user never sees a broken UI—only improving data quality behind it.

# 9. Workstreams and Team Responsibilities

| WS | Workstream | Owner | Key Outputs |
| --- | --- | --- | --- |
| WS1 | Programme & product management | SM lead | Backlog, cadence, risk/decision log, release mgmt |
| WS2 | Method & architecture | Director + SM | Taxonomy, model interfaces, scenario framework, uncertainty design |
| WS3 | Data strategy & pipelines | Manager + Analyst | Data catalogue, ingestion pipelines, coverage heatmaps, mapping rules |
| WS4 | Modelling modules | Consultant + Analyst | DC module (MVP first), networks, devices modules |
| WS5 | Tool / app build | Consultant/Eng + Analyst | Streamlit app, scenario manager, exports, confidence lens |
| WS6 | Insights + white paper + comms | Manager + SM | Storyline, scenario narratives, technical appendix, exec deck |
| Embed | Tech company experts (reviewers + co-authors) | Client counterparts | AI/DC assumptions, sovereignty scenarios, tool usability (CSO/CTO lens) |

# 10. 16-Week Delivery Plan

## Phase 0 — Mobilise (Week 1)

Windsurf focus: Project scaffolding using Plan Mode

| Deliverables | Acceptance Criteria |
| --- | --- |
| Charter + scope boundaries + taxonomy document | Signed off by steering; Tier 1/2/3 geos locked |
| Scenario framework v0 (AI/DC + sovereignty families) | 4+ named scenarios with parameter ranges defined in YAML |
| Tool wireframe + acceptance criteria | 5–10 core questions the tool must answer defined and agreed |
| Project repo + AGENTS.md + file structure scaffolded in Windsurf | All directories exist; pyproject.toml resolves; Streamlit hello-world runs |
| Data acquisition plan + QA plan | Source table populated; procurement requests submitted for paid sources |

Gate: Repo live with templates (data catalogue, assumptions register, scenario template, confidence rubric). Streamlit skeleton runs locally.

## Phase 1 — Data Discovery & Ingestion (Weeks 2–4)

Windsurf focus: Building data loaders one-per-source in Cascade

| Deliverables | Acceptance Criteria |
| --- | --- |
| Data catalogue v1 + coverage heatmap | All sources documented with coverage % by geo × segment |
| Mapping rulebook + proxy rules v1 | Every proxy rule has a rationale and confidence impact annotation |
| Ingestion pipelines v1 (Python loaders → DuckDB gold tables) | Automated tests pass; gold tables queryable for Germany + 1–2 Tier 1 geos |
| Metadata and lineage patterns established | Every gold table has source_id, ingestion_date, version columns |

Gate (end W4): Gold tables exist for Germany + at least 1 additional Tier 1 geography. Coverage heatmap reviewed by steering.

## Phase 2 — Model MVP + Germany Calibration (Weeks 5–7)

Windsurf focus: Building model modules with @codebase context; use Opus 4.6 for Monte Carlo design

| Deliverables | Acceptance Criteria |
| --- | --- |
| MVP electricity outputs (Germany + high-confidence Tier 1 countries) | Germany total within ±15% of published benchmarks |
| DC module MVP with AI overlay | Produces P10/P50/P90 ranges; passes 3 plausibility checks |
| Assumptions register v1 | Every parameter has baseline value, range, distribution type, and rationale |
| Sensitivity analysis + validation checks v1 | Top 10 parameters identified; tornado chart generated |
| Germany calibration: plausibility checks + cross-check calculations | Alternative calculation method agrees within ±20% |

Gate (end W7): DC module produces credible ranges and passes validation pack v1. Director sign-off on Germany calibration results.

## Phase 3 — Scale + Scenarios (Weeks 8–11)

Windsurf focus: Scaling model across geos; building scenario engine and Streamlit pages

| Deliverables | Acceptance Criteria |
| --- | --- |
| Expanded outputs across all Tier 1 + priority Tier 2 regions | Coverage heatmap shows >80% of global ICT electricity covered |
| Emissions and cost overlays operational | Grid EF and price data loaded for all Tier 1 geos; overlays produce plausible outputs |
| Scenario set v1 implemented in YAML + model engine | All named scenarios run successfully; outputs diverge meaningfully between scenarios |
| Confidence scoring implemented | Every output cell has a confidence_tier (1/2/3) and uncertainty_band |
| Tool prototype live with scenario switching | Streamlit app shows baseline outputs + 2 scenarios with chart comparison |

Gate (end W8 checkpoint): Mid-point review: tool prototype live with scenario switching, baseline outputs, and coverage assessment. Steering sign-off to proceed.

## Phase 4 — Tool Build + Validation (Weeks 12–14)

Windsurf focus: Streamlit UI polish with Browser Previews; validation test suite

| Deliverables | Acceptance Criteria |
| --- | --- |
| Tool beta: full scenario manager + uncertainty + confidence + export + refresh | All 4 Streamlit pages functional; export produces valid CSV and PNG |
| Validation / QA report | All validation thresholds (Section 7.2) met or exceptions documented |
| Improved proxies for biggest sensitivities | Top 3 sensitivity drivers have improved data or tighter distributions |

Gate (end W14): Decision-grade usability test: a leader can answer 5–10 core questions in <15 minutes using the tool.

## Phase 5 — Finalise + Handover (Weeks 15–16)

Windsurf focus: CLI automation, documentation, and release pipeline using Turbo Mode

| Deliverables | Acceptance Criteria |
| --- | --- |
| Final report + exec deck | Storyline reviewed by Director; all figures traceable to model outputs |
| Tool v1 release (deployed) | Running on Streamlit Cloud or Docker; accessible to stakeholders |
| Technical appendix + defensibility pack | All artefacts from Section 7.3 complete |
| Repeat-run playbook + CLI scripts | End-to-end dry run completed: refresh → rerun → diff report → release notes |
| Backlog roadmap for v2 | Prioritised list of improvements, additional geos, and data upgrades |

Gate: End-to-end repeat-run dry run completed successfully. All v1 deliverables accepted by steering.

# 11. Testing Strategy

Testing is continuous, not a phase. Every module built in Windsurf must have corresponding tests before the PR is merged.

| Test Type | What It Covers | Acceptance Threshold |
| --- | --- | --- |
| Unit tests | Each model function in isolation (stock-flow calc, PUE application, carbon overlay) | 100% of model functions have at least 1 test; all pass |
| Integration tests | Data loader → gold table → model module → output schema | Full pipeline runs without errors for Germany |
| Validation tests | Model outputs vs published benchmarks and cross-checks | Germany total within ±15%; cross-checks within ±20% |
| Plausibility tests | Automated sanity checks (no negative kWh, no country >25% ICT share, year-on-year bounds) | Zero plausibility violations in production outputs |
| Regression tests | Baseline outputs from previous run compared to current run | All changes >5% delta flagged and explained in release notes |

# 12. Governance and Cadence

- Weekly steering (45–60 min): scope, risks, decisions, stakeholder alignment

- Weekly technical review (60 min): method, assumptions, validation evidence

- Weekly tool demo (15 min): mandatory ceremony showing latest working build

- Advisor touchpoints: as needed for domain-expert review

- Mid-point checkpoint (end Week 8): MVP outputs + tool prototype + coverage assessment

# 13. Quality Gates (Definition of Done)

- Traceability: every headline figure links to a source dataset and named assumption set

- Comparability: single taxonomy and mapping rules across all geographies

- Validation: triangulation + plausibility checks + reconciliation where feasible

- Reproducibility: versioned code, data, and parameter sets; documented run config in Git

- Uncertainty and confidence: tiering visible; DC outputs have P10/P50/P90 bands for Tier 1

- Testing: all pytest suites pass; zero plausibility violations

# 14. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI/DC uncertainty swamps narrative | Stakeholders lose confidence in any number | Publish ranges + driver attribution + signposts; avoid false precision |
| Sovereignty assumptions contested | Political sensitivity; findings challenged | Transparent parameters + scenario toggles; show deltas not totals |
| Data gaps / paywalls | Missing inputs for key segments | Triangulate trade/production data; widen uncertainty bands explicitly |
| Model complexity creep | Scope grows; delivery slips | MVP early; modularise; strict Tier 1 prioritisation; AGENTS.md enforces boundaries |
| Tool not usable by W16 | Primary deliverable fails | UI-first thin slice by W3; weekly tool demo; acceptance criteria locked W1 |
| Windsurf model context limits | Cascade loses project context on large prompts | Modular file structure; @file references; AGENTS.md as persistent context anchor |

# 15. Operationalising Overnight Execution

Acceleration through automation with quality intact:

- Nightly batch runs: baseline + full scenario grid + Monte Carlo for Tier 1 DC (via CLI script)

- Automatic diff report: compare to previous baseline; flag any output delta > 5%

- Human gate: Manager/SM reviews flagged deltas next morning before anything is publishable

- Release tagging: if accepted, auto-tag the Git commit as a release with generated notes

Think: automated runs overnight, human sign-off in the morning.

# 16. Week 1 Monday Checklist

Start Here — Day 1 Actions 1. Lock Tier 1 geographies/products + Germany calibration scope 2. Open Windsurf, create project folder, scaffold with AGENTS.md (Section 0) 3. Stand up templates: data catalogue, assumptions register, confidence rubric, scenario template 4. Confirm scenario families: AI (Low/Base/High), Sovereignty push, Grid constrained, Efficiency breakthrough 5. Agree tool v1 acceptance criteria (5–10 core questions list) 6. Book weekly steering + technical review + 15-min weekly tool demo slot 7. Submit procurement requests for paid data sources (IDC, GSMA, DC Byte) 8. Set up GitHub repo with branch protection and PR review requirements 9. First Cascade prompt: scaffold the full project structure per Section 3.1 10. First commit: skeleton project with hello-world Streamlit app running locally

End of Plan v2.0